Meeting 13-05-2016

What needs to be done?

Tuesday morning: Driver board assembly. 8 in the morning.

Analog and Digital board: need components. Possibly Tuesday or Wednesday. Have to assemble boards ASAP when the components.

Power bord: made by other group, will start as soon as they get the components.

Could test boards with dummy Mosfets.

Could test the drive signals from the zybo to the driver chip. Does it switch as expected.

For software we need to put in all the ports. And program the interface task. And test it by putting high or low inputs. Need to make a nice sinusoidal.

For software – same problem with the ADC.

For software – implement controller.

Mosfets – writing. Write about switching loss.

Kyriakos: writing introduction. And changing some diagram. Will help erling.

Mikkel: wrote about zybo and software

Morten: Writing about control, should be done by Sunday.

Erlingur: writing about mosfets. Hard but going forward. Will take a lot of time.

Thomas: all around, writing and doing boards.

Martin: probably writing about motor and simulations. Expected to be done by Monday or so.